DESAIN SISTEM ASSET MAINTENANCE MALL
Dokumen Spesifikasi Teknis

### DAFTAR ISI
1. Ringkasan Eksekutif
2. Arsitektur Sistem
3. Struktur Database
4. Integrasi QR Code
5. Sistem Keamanan
6. Modul Aplikasi Mobile
7. API dan Endpoints
8. Monitoring dan Reporting
9. Backup dan Recovery
10. Maintenance dan Updates
11. Lampiran

## 1. Ringkasan Eksekutif
### 1.1 Tujuan Sistem
Sistem Asset Maintenance Mall dirancang untuk mengelola dan memantau pemeliharaan aset mall secara efisien dan akurat. Sistem ini mengintegrasikan teknologi QR Code untuk memudahkan identifikasi aset dan pencatatan aktivitas maintenance.
### 1.2 Fitur Utama
- Manajemen aset terintegrasi
- QR Code scanning dan tracking
- Checklist maintenance digital
- Aplikasi frontend menggunakan Vue.js
- Real-time monitoring
- Automated reporting system
### 1.3 Pengguna Sistem
- Admin: Pengelolaan sistem dan user management
- Manager: Monitoring dan reporting
- Supervisor: Pembuatan dan assignment tugas
- Technician: Pelaksanaan maintenance dan scanning QR code

## 2. Arsitektur Sistem
### 2.1 Komponen Sistem
1. Frontend
  1. Web Application (Vue.js)
  2. Admin Dashboard
2. Backend
  1. REST API (Node.js/Express)
  2. Authentication Server
  3. File Storage Server
3. Database
  1. Primary Database (PostgreSQL)
  2. Cache Layer (Redis)
  3. Backup Database
### 2.2 Infrastruktur
[Client Devices] → [Load Balancer] → [Web/App Servers] → [Database]
        ↓
        [Cache Layer]
        ↓
        [File Storage System]

## 3. Struktur Database
### 3.1 Tabel Utama
1. Divisions
  1. division_id (PK)
  2. division_name
2. Users
  1. user_id (PK)
  2. username
  3. password (hashed)
  4. role
  5. division_id (FK)
3. Assets
  1. asset_id (PK)
  2. asset_name
  3. asset_type_id (FK)
  4. floor_id (FK)
  5. status_id (FK)
  6. division_id (FK)
  7. qr_code_enabled
  8. qr_location_description
### 3.2 Tabel Audit dan Logging
CREATE TABLE Audit_Logs (
    log_id INT PRIMARY KEY,
    user_id INT,
    action VARCHAR(255),
    table_name VARCHAR(50),
    record_id INT,
    timestamp DATETIME,
    description TEXT,
    device_info VARCHAR(255),
    scan_status ENUM('Success', 'Failed'),
    qr_code_id INT
);
(Kolom scan_location telah dihapus.)

## 4. Integrasi QR Code
### 4.1 Struktur QR Code
{
    "asset_id": "unique_identifier",
    "location_code": "floor_section_code",
    "timestamp": "generation_time",
    "checksum": "security_hash"
}
### 4.2 Proses Scanning
1. Inisiasi Scan
  1. Verifikasi device
  2. Check network status
2. Proses Scan
  1. Decode QR data
  2. Validate checksum
  3. Check asset status
3. Post-Scan Actions
  1. Update audit log
  2. Trigger notifications
  3. Update asset status

## 5. Sistem Keamanan
### 5.1 Authentication
- JWT-based authentication
- Role-based access control
- Session management
- 2FA for admin access
### 5.2 Data Security
- End-to-end encryption
- Secure password storage
- Data backup encryption
- SSL/TLS implementation

## 6. Modul Aplikasi Mobile
### 6.1 Fitur Mobile
1. Scanner Module
  1. QR code scanning
  2. Offline capability
  3. Auto-sync ketika online
2. Maintenance Module
  1. Digital checklist
  2. Photo documentation
3. Report Module
  1. Status updates
  2. Issue reporting
  3. Completion confirmation
### 6.2 Offline Capability
const offlineStorage = {
    scans: [],
    checklists: [],
    reports: [],
    sync: async () => {
        // Sync logic
    }
};

## 7. API dan Endpoints
### 7.1 Authentication APIs
POST /api/auth/login
POST /api/auth/logout
POST /api/auth/refresh
### 7.2 Asset APIs
GET /api/assets
POST /api/assets
GET /api/assets/{id}
PUT /api/assets/{id}
DELETE /api/assets/{id}
### 7.3 Maintenance APIs
GET /api/maintenance/tasks
POST /api/maintenance/complete
GET /api/maintenance/history

## 8. Monitoring dan Reporting
### 8.1 Dashboard Metrics
- Asset health status
- Maintenance compliance
- Task completion rate
- Response time analytics
### 8.2 Report Types
1. Daily Reports
  1. Completed tasks
  2. Pending issues
  3. Scanner activity
2. Monthly Reports
  1. Maintenance statistics
  2. Asset performance
  3. Compliance metrics

## 9. Backup dan Recovery
### 9.1 Backup Strategy
const backupConfig = {
    schedule: 'daily',
    retention: '30 days',
    type: 'incremental',
    encryption: true
};
### 9.2 Recovery Procedures
1. Data Validation
2. System Restoration
3. Integrity Checks
4. Service Resumption

## 10. Maintenance dan Updates
### 10.1 System Updates
- Scheduled maintenance
- Version control
- Update logging
- Rollback procedures
### 10.2 Documentation
- API documentation
- User manuals
- Training materials
- Troubleshooting guides

## 11. Lampiran
### Lampiran A. Data Dummy
#### A.1 Master Data
Tabel Divisions
division_id	division_name
1	Mechanical
2	Electrical
3	Plumbing
4	Civil
5	Electronics

Tabel Users
user_id	username	password	role	division_id
1	admin1	hash_password123	Admin	1
2	manager1	hash_password456	Manager	1
3	supervisor1	hash_password789	Supervisor	1
4	technician1	hash_password012	Technician	1
5	admin2	hash_password345	Admin	2

Tabel Floors
floor_id	floor_name
1	Basement 2
2	Basement 1
3	Ground Floor
4	1st Floor
5	2nd Floor

Tabel Asset_Types
asset_type_id	asset_type_name
1	Air Conditioning
2	Elevator
3	Escalator
4	Fire System
5	Lighting

Tabel Statuses
status_id	status_name
1	Active
2	Inactive
3	Under Maintenance
4	Needs Repair
5	Scheduled Maintenance

#### A.2 Transaction Data
Tabel Assets
asset_id	asset_name	asset_type_id	floor_id	status_id	division_id	installation_date	last_maintenance_date
1	AC-GF-001	1	3	1	1	2023-01-15	2023-12-01
2	AC-GF-002	1	3	1	1	2023-01-15	2023-12-01
3	ELV-001	2	1	1	1	2023-02-20	2023-11-15
4	ESC-001	3	3	1	1	2023-02-25	2023-11-20
5	FIRE-001	4	3	1	2	2023-03-10	2023-12-05

Tabel Asset_QR_Codes
qr_code_id	asset_id	qr_code_hash	generation_date	last_scan_date
1	1	hash_AC_GF_001_xyz	2023-01-15	2023-12-01
2	2	hash_AC_GF_002_xyz	2023-01-15	2023-12-01
3	3	hash_ELV_001_xyz	2023-02-20	2023-11-15
4	4	hash_ESC_001_xyz	2023-02-25	2023-11-20
5	5	hash_FIRE_001_xyz	2023-03-10	2023-12-05

Tabel Audit_Logs (Integrated with QR Scans)
log_id	user_id	action	table_name	record_id	timestamp	device_info	scan_status	qr_code_id
1	4	QR_SCAN	Asset_QR_Codes	1	2023-12-01 09:00:00	Android/Samsung/S21	Success	1
2	4	COMPLETE_TASK	Checklist_Items	1	2023-12-01 09:15:00	Android/Samsung/S21	Success	NULL
3	8	QR_SCAN	Asset_QR_Codes	2	2023-12-01 10:00:00	iOS/iPhone/13	Success	2
4	1	CREATE_ASSET	Assets	3	2023-12-01 11:00:00	Web Browser	NULL	NULL
5	3	UPDATE_STATUS	Assets	1	2023-12-01 12:00:00	Web Browser	NULL	NULL

1. Tabel Checklist_Templates
template_id	division_id	template_name	creation_date	version_number
1	1	AC Monthly Maintenance	2023-01-01	1
2	1	Elevator Weekly Check	2023-01-01	1
3	1	Escalator Weekly Check	2023-01-01	1
4	2	Fire System Monthly Check	2023-01-01	1
5	2	Lighting System Check	2023-01-01	1

Tabel Checklist_Template_Items
template_item_id	template_id	item_description
1	1	Check air filter condition
2	1	Clean condenser coil
3	1	Check refrigerant pressure
4	2	Check elevator door operation
5	2	Inspect elevator cables

Tabel Checklists
checklist_id	asset_id	supervisor_id	checklist_date	template_id
1	1	3	2023-12-01	1
2	2	3	2023-12-01	1
3	3	7	2023-11-15	2
4	4	7	2023-11-20	3
5	5	3	2023-12-05	4

Tabel Checklist_Items
checklist_item_id	checklist_id	item_description	status	remarks	technician_id	date_completed
1	1	Check air filter	Completed	Filter replaced	4	2023-12-01
2	1	Clean coil	Completed	Cleaned properly	4	2023-12-01
3	2	Check air filter	Failed	Needs replacement	4	2023-12-01
4	3	Check door	Completed	Working properly	8	2023-11-15
5	3	Check cables	Completed	No issues found	8	2023-11-15

### Lampiran B. Sample Database Queries
#### B.1 Query untuk Report Harian
-- Get Daily Maintenance Summary
SELECT
    a.asset_name,
    ci.status,
    ci.remarks,
    u.username AS technician,
    ci.date_completed
FROM Checklist_Items ci
JOIN Checklists c ON ci.checklist_id = c.checklist_id
JOIN Assets a ON c.asset_id = a.asset_id
JOIN Users u ON ci.technician_id = u.user_id
WHERE DATE(ci.date_completed) = CURRENT_DATE;
#### B.2 Query untuk Asset Performance
-- Get Asset Performance Metrics
SELECT
    a.asset_name,
    COUNT(ci.checklist_item_id) AS total_checks,
    SUM(CASE WHEN ci.status = 'Completed' THEN 1 ELSE 0 END) AS completed_checks,
    SUM(CASE WHEN ci.status = 'Failed' THEN 1 ELSE 0 END) AS failed_checks
FROM Assets a
LEFT JOIN Checklists c ON a.asset_id = c.asset_id
LEFT JOIN Checklist_Items ci ON c.checklist_id = ci.checklist_id
GROUP BY a.asset_name;
#### B.3 Query untuk QR Code Usage
-- Get QR Code Scan Statistics
SELECT
    u.username,
    COUNT(*) AS total_scans,
    COUNT(CASE WHEN scan_status = 'Success' THEN 1 END) AS successful_scans,
    COUNT(CASE WHEN scan_status = 'Failed' THEN 1 END) AS failed_scans
FROM Audit_Logs al
JOIN Users u ON al.user_id = u.user_id
WHERE al.action = 'QR_SCAN'
GROUP BY u.username;

### Lampiran C. Error Codes
Code	Description	Handling
E001	Invalid QR Code	Retry scan atau input manual asset code
E002	Network Error	Check connection dan retry
E003	Invalid Location	Verifikasi data dan area set perangkat
E004	Unauthorized Access	Check user permissions
E005	Asset Not Found	Verify asset existence in system

### Lampiran D. API Response Format
{
    "status": "success|error",
    "code": "response_code",
    "message": "response_message",
    "data": {
        // Response data here
    },
    "timestamp": "2023-12-24T10:00:00Z"
}

Dokumen ini merupakan desain teknis lengkap untuk sistem Asset Maintenance Mall. Implementasi harus mengikuti spesifikasi yang tercantum dalam dokumen ini untuk menjamin konsistensi dan kualitas sistem.

## Rencana Pengembangan Sistem (Development Plan)
Berikut adalah rencana pengembangan lengkap untuk sistem Asset Maintenance Mall, disesuaikan untuk pengembangan solo developer dengan frontend menggunakan Vue.js. Rencana ini mencakup tahap-tahap pengembangan dari inisiasi hingga peluncuran sistem.
### Tabel Rencana Pengembangan
Minggu	Target Utama	Kegiatan Detil	Outcome
1	Inisiasi & Persiapan Monorepo	- Buat repositori monorepo (asset-maintenance-mall) dengan struktur folder: backend/, frontend/, docker-compose.yml, README.md- Atur tooling monorepo sederhana (manual/NX/Turborepo)- Tentukan strategi branching (mis. main, dev)	- Struktur proyek siap- Strategi branching ditetapkan
2	Docker Setup & CI/CD Dasar	- Buat Dockerfile untuk backend (Node.js/Express)- Buat Dockerfile untuk frontend (Vue.js dengan Vite/Vue CLI)- Buat docker-compose.yml untuk PostgreSQL, backend, frontend- Setup CI/CD dasar (linting, build) menggunakan GitHub Actions	- Docker-compose berjalan tanpa error- Pipeline CI/CD dasar siap
3-4	Implementasi Fitur Dasar & Testing	- Backend: Implementasi model Users, Roles, Divisions menggunakan ORM (Sequelize/TypeORM/Prisma)- Frontend: Scaffold Vue.js (Vite/Vue CLI), buat halaman login dan daftar user (CRUD)- Tambah unit test di backend (Jest/Mocha)- Integrasikan testing ke pipeline CI	- Fitur login dan user management berfungsi- Unit test berjalan di CI- Halaman daftar user di frontend tersedia
5-6	Fitur Aset & QR Code Awal	- Backend: Implementasi model Assets, endpoint CRUD- Implementasi QR Code generation menggunakan library qrcode atau qr-image- Frontend: Buat halaman “Data Aset” (list & form tambah/edit), tambahkan komponen preview QR Code (vue-qrcode)	- CRUD Aset berjalan- QR Code dapat dihasilkan dan ditampilkan- Integration test untuk CRUD Aset
7-8	Maintenance Module & Checklist	- Backend: Buat model Checklists dan Checklist_Items, endpoint CRUD- Frontend: Buat halaman “Maintenance List” dan form tambah checklist- Tambah unit/integration test untuk modul maintenance	- Modul maintenance berfungsi dengan CRUD checklist- Testing untuk modul maintenance berjalan dengan baik
9-10	Monitoring, Reporting & Stabilization	- Backend: Implementasi endpoint reporting (daily tasks, asset performance)- Frontend: Buat dashboard admin dengan charts (Chart.js/Recharts)- Tambah logger (Winston/Pino)- Implementasikan security measures (JWT, HTTPS/TLS)- Optimasi performa (Redis caching, DB indexing)	- Dashboard monitoring tersedia- Logging dan security terimplementasi- Performa sistem optimal
11-12	User Acceptance Testing (UAT) & Final Fixes	- Lakukan UAT dengan user/klien eksternal- Perbaiki bug kritis berdasarkan feedback- Tambahkan loading states di frontend- Finalisasi dokumentasi dan user manuals	- Sistem siap untuk produksi- Bug kritis diperbaiki- Dokumentasi lengkap
13	Release & Go-Live	- Tag versi final (mis. v1.0.0)- Deploy ke production menggunakan Docker (AWS EC2, DigitalOcean, dsb.)- Pantau logs dan metrics pasca go-live	- Sistem live di lingkungan produksi- Monitoring berjalan untuk memastikan stabilitas sistem

### Penjelasan Kolom:
- Minggu: Rentang waktu untuk menyelesaikan target.
- Target Utama: Fokus utama yang ingin dicapai dalam rentang waktu tersebut.
- Kegiatan Detil: Rincian aktivitas yang akan dilakukan.
- Outcome: Hasil atau capaian yang diharapkan pada akhir periode.

## Ringkasan Strategi Solo Developer
1. Mulai Kecil & Modular
  1. Fokus pada fitur inti terlebih dahulu (login, user management, aset).
  2. Tambahkan fitur tambahan secara bertahap (QR Code, maintenance).
2. Monorepo + Docker
  1. Memudahkan pengelolaan backend dan frontend dalam satu repositori.
  2. Docker memastikan lingkungan pengembangan dan produksi konsisten.
3. CI/CD Minimalis
  1. Implementasi pipeline CI/CD yang sederhana untuk linting, testing, dan build.
  2. Otomasi deployment jika memungkinkan untuk menghemat waktu.
4. Testing Sejak Awal
  1. Buat unit test dan integration test sejak awal pengembangan.
  2. Testing membantu mencegah bug dan memastikan stabilitas sistem.
5. Agile Secara Fleksibel
  1. Gunakan pendekatan Agile dengan sprint pendek dan backlog yang jelas.
  2. Evaluasi dan revisi backlog berdasarkan progress dan feedback secara rutin.
6. Dokumentasi & Catatan Pribadi
  1. Simpan dokumentasi teknis di README atau Wiki repositori.
  2. Catat perubahan penting dan solusi masalah untuk referensi di masa depan.
Dengan mengikuti rencana ini, Anda dapat mengelola pengembangan sistem Asset Maintenance Mall secara efisien sebagai solo developer. Fokus pada penyelesaian setiap tahap dengan baik akan memastikan sistem yang stabil dan dapat dikembangkan lebih lanjut di masa mendatang.

CATATAN:
Pastikan untuk selalu menjaga konsistensi dalam penamaan, struktur kode, dan dokumentasi. Manfaatkan alat bantu seperti Vue CLI/Vite, Docker, dan GitHub Actions untuk mempercepat proses pengembangan dan deployment. Jangan ragu untuk mencari referensi tambahan atau menggunakan library yang telah teruji untuk mempermudah pengembangan fitur-fitur tertentu.
Semoga sukses dalam pengembangan sistem Asset Maintenance Mall!