Berikut adalah Timeline Pengembangan Asset Maintenance Mall

### Fase 1: Foundation (Minggu 1-2)
Minggu	Hari	Kategori	Deskripsi Tugas
Minggu 1	Hari 1-2	Project Setup & Architecture	- Setup monorepo structure (backend/, frontend/, shared/) - Initialize Git repository and branching strategy - Setup development environment documentation
	Hari 3-4	Docker & Infrastructure	- Create Dockerfiles for all services - Setup docker-compose dengan PostgreSQL, Redis - Configure development/staging environments
	Hari 5	CI/CD Foundation	- Setup GitHub Actions/GitLab CI - Configure linting and basic testing pipeline - Setup automated build process
Minggu 2	Hari 1-2	Database Foundation	- Setup database migrations system - Implement core schemas (Users, Divisions) - Create database backup strategy
	Hari 3-4	Authentication System	- Implement JWT authentication - Setup role-based access control - Create security middleware
	Hari 5	API Documentation	- Setup Swagger/OpenAPI - Create initial API documentation - Implement API versioning strategy

### Fase 2: Core Features (Minggu 3-5)
Minggu	Hari	Kategori	Deskripsi Tugas
Minggu 3	Hari 1-2	User Management (Backend)	- Implement user CRUD endpoints - Create user validation middleware - Setup password encryption
	Hari 3-4	User Management (Frontend)	- Setup Vue.js dengan Vite - Create login/register pages - Implement user management interface
	Hari 5	Testing & Documentation	- Write user management unit tests - Create API documentation - Setup logging system
Minggu 4	Hari 1-2	Asset Management (Backend)	- Implement asset CRUD endpoints - Create asset validation system - Setup file upload handling
	Hari 3-4	Asset Management (Frontend)	- Create asset management interface - Implement asset search and filtering - Setup asset form validation
	Hari 5	QR Code System	- Implement QR code generation - Create QR code scanning interface - Setup QR code validation system
Minggu 5	Hari 1-2	Integration Features	- Connect all core modules - Implement error handling - Setup response caching
	Hari 3-4	Testing Suite	- Write integration tests - Create end-to-end tests - Setup test automation
	Hari 5	Documentation & Review	- Update API documentation - Review security implementations - Performance testing

### Fase 3: Maintenance Module (Minggu 6-8)
Minggu	Hari	Kategori	Deskripsi Tugas
Minggu 6	Hari 1-2	Checklist System (Backend)	- Implement checklist templates - Create checklist items system - Setup scheduling system
	Hari 3-4	Checklist System (Frontend)	- Create checklist management interface - Implement checklist assignment - Setup progress tracking
	Hari 5	Notification System	- Implement email notifications - Setup in-app notifications - Create notification preferences
Minggu 7	Hari 1-2	Maintenance Features (Backend)	- Implement maintenance scheduling - Create maintenance history - Setup maintenance metrics
	Hari 3-4	Maintenance Features (Frontend)	- Create maintenance dashboard - Implement maintenance calendar - Setup maintenance reporting
	Hari 5	Integration & Testing	- Connect maintenance modules - Write maintenance tests - Update documentation
Minggu 8	Hari 1-2	Mobile Development (Foundation)	- Setup mobile development environment - Implement offline storage - Create basic UI components
	Hari 3-4	Mobile Development (Features)	- Implement QR scanning - Create maintenance checklist - Setup sync mechanism
	Hari 5	Mobile Testing	- Test offline functionality - Write mobile unit tests - Document mobile features

### Fase 4: Finalization (Minggu 9-11)
Minggu	Hari	Kategori	Deskripsi Tugas
Minggu 9	Hari 1-2	Performance & Security	- Implement caching strategy - Optimize database queries - Setup monitoring system
	Hari 3-4	Security Hardening	- Security audit - Implement rate limiting - Setup backup system
	Hari 5	Monitoring Setup	- Configure logging aggregation - Setup performance monitoring - Create alert system
Minggu 10	Hari 1-2	Testing & UAT (Final Testing)	- Complete system testing - Performance testing - Security testing
	Hari 3-4	Testing & UAT (UAT Support)	- Support user testing - Fix critical issues - Document feedback
	Hari 5	Documentation	- Update system documentation - Create user manuals - Document deployment process
Minggu 11	Hari 1-2	Deployment & Launch (Pre-deployment)	- Final security review - Backup verification - Deployment planning
	3-4	Deployment & Launch (Deployment)	- Production environment setup - Data migration - System deployment
	Hari 5	Deployment & Launch (Post-deployment)	- Monitor system health - Handle initial issues - Document launch process

### Key Deliverables per Fase
Fase	Deliverables Utama
Fase 1	- Complete development environment - Working authentication system - Basic CI/CD pipeline
Fase 2	- User management system - Asset management system - QR code functionality - Comprehensive test suite
Fase 3	- Checklist management system - Maintenance scheduling - Mobile application - Notification system
Fase 4	- Optimized performance - Security compliance - Complete documentation - Production deployment

### Notes
- Buffer time included between phases
- Daily standup meetings recommended
- Weekly progress reviews
- Regular backup and documentation updates
- Continuous security monitoring

### Cara Mengonversi ke Format ODT
1. Salin Tabel:
  1. Pilih seluruh tabel di atas dan salin (Ctrl + C).
2. Buka LibreOffice Writer:
  1. Buka aplikasi LibreOffice Writer atau aplikasi pengolah kata lainnya yang mendukung format ODT.
3. Tempelkan Tabel:
  1. Tempelkan tabel yang telah disalin ke dalam dokumen (Ctrl + V).
  2. Pastikan format tabel terjaga dengan baik.
4. Sesuaikan Format:
  1. Anda dapat menyesuaikan lebar kolom, tinggi baris, dan gaya tabel sesuai kebutuhan.
5. Simpan sebagai ODT:
  1. Setelah selesai, simpan dokumen dengan memilih File > Save As dan pilih format ODT.

Jika Anda membutuhkan bantuan lebih lanjut atau penyesuaian khusus pada tabel, jangan ragu untuk menghubungi saya!